Quantum Walk Based Vehicle routing Optimization

## Phase 1: Classical Foundations (Week 1-2)

- Define CVRP data structures: package vector P, cost matrix C, vehicle capacity V

- Implement Lah number computation — both closed-form and recursive versions

- Implement and test the O(n²) indexing algorithm (solution → index)

- Implement and test the O(n²) unindexing algorithm (index → solution)

- Implement the O(n) solution cost evaluation function

- Validate all three algorithms on the n=3 illustrative example from the paper

## Phase 2: Numerical Simulation (Week 3-4)

- Set up QuOP_MPI (or equivalent NumPy-based state vector simulator)

- Implement the QWOA state vector simulation pipeline

- Implement the phase-shift unitary UQ using computed solution qualities

- Implement the quantum walk unitary UW using the fast-forwarded complete graph formula

- Integrate BFGS optimiser from SciPy to tune γ and t parameters

- Run simulation for n=8, V=20 example problem from the paper

## Phase 3: Analysis & Visualisation (Week 5)

- Reproduce Figure 5: initial quality distribution + probability evolution with r iterations

- Reproduce Figure 6: QWOA convergence (1/r^0.45) vs classical sampling (1/r^0.27)

- Reproduce Figure 7: probability amplification as function of solution quality (r=10, r=35)

- Benchmark QWOA vs classical random sampling for equivalent computational effort (2r samples)

- Document results, failure modes, and areas for improvement

## Phase 4 : Quantum Circuit (Week 6+)

- Implement the indexing/unindexing as reversible quantum circuits in Qiskit

- Build the full QWOA quantum circuit including state preparation G, UQ, and UW blocks

- Test on IBM Quantum simulator (Aer) and compare to classical simulation

- Explore noise effects on NISQ hardware (advantage of walk-based approach over QFT-based)